|  |  |  |  |
| --- | --- | --- | --- |
| **Week** | **Modules** | **Task** | **Date** |
| 1 | Admin | Login User User & Role Type of Users | 3/6/2020 |
|  | API | Login Registration SMS Verification |  |
|  | APP | Splash Introduction Login Sign Up |  |
|  |  |  |  |
| 2 | Admin | Feed | 10/6/2020 |
|  | API | Feed |  |
|  | APP | API Integration For Login Sing Up Profile Settings  Design Feed Screen |  |
|  |  |  |  |
| 3,4 | Admin | Event | 24/06/2020 |
|  | API | Event |  |
|  | App | API Integration for Feed Screen Design For events Manage Card Events |  |
|  |  |  |  |
| 5,6 | Admin | Marketplace Products Orders | 8/7/2020 |
|  | App | API Integration for events Screen Design Market Place |  |
|  |  |  |  |
|  | QA | Login  Singup Admin Feed, Event |  |
| 7,8 | API | Market Place | 22/7/2020 |
|  | App | API intgration for Market Place |  |
|  | QA |  |  |
|  |  |  |  |
| 9 | Admin | Group | 29/72020 |
|  | APP | Design Group Screen |  |
|  |  |  |  |
| 10 | API | Group | 5/8/2020 |
|  | APP | Design Setting, Chat, Suggested Screen, Flash Deal |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
| 11 | Admin | Settings | 12/8/2020 |
|  | API | Settings |  |
|  | App | API Integration for group |  |
|  |  |  |  |
| 12 | Admin | Notification  Flash Deal | 19/8/2020 |
|  | App | Chat integration with Firebase |  |
|  | API | Flash Deal |  |
|  |  |  |  |
| 13 | App | Integrate Flash Deal API | 25/08/2020 |
|  |  |  |  |
|  | QA |  |  |